TATTVACO

# B2C Cultural Discovery Engine

Product & Engineering Blueprint

PRD • Information Architecture • UX Journeys • Screen Specifications • Data & AI • Delivery Plan

Version 1.0  |  22 October 2026  |  Planning baseline for implementation

# Document control and how to use this blueprint

Purpose: provide one implementation-oriented source of truth for extending the existing TattvaCo B2C prototype toward the intended product, while preserving working routes, data, retrieval and authentication behavior.

Status: planning specification, not proof that any feature currently works. The screenshots and project context establish the intended visual direction and several visible product surfaces. Repository paths, provider configuration, data completeness, live deployment behavior and actual feature status must be verified against the current branch before implementation.

| Field | Definition |
| --- | --- |
| Product | TattvaCo — B2C Cultural Discovery Engine |
| Product promise | Help people discover not only cultural stories, but the relationships, context and living meaning behind them. |
| Approved scope | A. Core discovery experience; B. Intelligence and cultural depth; C. Engagement, account and trust. |
| Implementation principle | Extend the existing application; do not replace working functionality or rebuild the stack without evidence. |
| Required deliverables | Responsive discovery UX, cultural stories and connections, Ask TattvaCo, interactive map/place detail, account/language/privacy surfaces, and an editorially prepared 18–24 story pilot. |
| Explicitly out of scope | Editorial workspace, bookings, commerce, social features, autonomous publication, persistent personalization, location tracking, and saved/history features unless separately approved. |
| Primary users | Curious cultural explorers, domestic and international visitors, students/educators, and culturally curious readers. Validate segments with research. |
| Pilot cities | Varanasi, Jaipur, Hampi, Kochi, Kolkata, Madurai. |
| Status labels | Implemented = verified in current code/test; Visible = evidenced by screenshot; Unverified = requires repository/runtime check; Planned = this specification proposes it. |

# 1. Executive product definition

## 1.1 Vision and value

TattvaCo is a cultural discovery product that makes Indian heritage easier to explore through places, people, festivals, food, crafts, history, beliefs, art and music, and the connections between them. It should feel like a thoughtful cultural guide—not a generic search results page, a static tourism catalogue, or an AI chatbot without provenance.

## 1.2 Core product loop

| Stage | User need | Product response | Success signal |
| --- | --- | --- | --- |
| Discover | Give me a compelling starting point. | Editorial hero, themes, cities, collections and stories of the day. | User opens a story, theme, city or question. |
| Explore | Help me navigate a cultural subject. | Category/theme results, region and city pages, useful filters. | Relevant result opened; filter/search used. |
| Understand | Explain why this matters. | Story detail with context, timeline, terminology and perspectives. | Story depth and related-content engagement. |
| Ask | Answer my specific question. | Evidence-grounded Ask experience with citations and uncertainty handling. | Useful answer with valid source clicks. |
| Connect | Show how this relates to something else. | Explicitly explained relationships between places, people, traditions and stories. | Connection opened and followed. |
| Discover further | Give me a meaningful next step. | Related stories, places, themes and optional map exploration. | Second discovery action in same session. |

## 1.3 Product principles

Evidence before confidence: distinguish documented facts, community/traditional accounts, scholarly interpretations and unresolved claims.

Context before trivia: explain significance, change over time, geography, people and relationships.

Respect living cultures: avoid treating communities as static exhibits; use careful language for contested or sacred subjects.

Discovery without clutter: clear hierarchy, readable cards, deliberate spacing and one dominant action per component.

Transparent AI: show sources, disclose uncertainty, avoid invented citations and offer graceful fallbacks.

Privacy by default: collect only what the product needs; do not add persistent user tracking or personalization without approval.

Accessible by design: semantic HTML, keyboard operation, focus states, contrast and reduced-motion support.

Preserve existing assets: inspect routes, schemas, services and tests before changing architecture.

# 2. Product requirements document (PRD)

## 2.1 Problem statement

Cultural information is distributed across travel content, institutional archives, academic material, local knowledge and community traditions. Users often encounter isolated facts without understanding the relationships among geography, craft, ritual, architecture, history and contemporary life. TattvaCo should provide an inviting discovery journey with traceable evidence and meaningful connections.

## 2.2 Goals

Make it easy to begin discovery from a theme, city, story, place or open-ended question.

Provide consistent routes from high-level discovery to detailed cultural narratives.

Make source provenance and uncertainty visible and useful.

Connect stories and places using explicit, editorially defensible relationships.

Deliver a usable interactive map and place-detail experience.

Support the approved language-selection and account/privacy experience, while accurately representing language availability.

Prepare 18–24 flagship pilot stories across six cities, subject to source and editorial review.

Improve perceived quality through a consistent cinematic editorial design system and responsive behavior.

## 2.3 Non-goals

Bookings, ticketing, travel itineraries with transactions, commerce or marketplace.

Social feeds, public user posts, comments or community messaging.

Persistent personalization, saved library, user-created collections, or browsing history without separate approval.

Background location tracking or automatic location-based profiling.

Editorial CMS/workspace in this plan.

Claims of national coverage, official endorsement or institutional verification without documented evidence.

## 2.4 Personas and jobs-to-be-done

| Persona | Job to be done | Needs / barriers |
| --- | --- | --- |
| Curious explorer | When something about a place or tradition catches my attention, help me understand the deeper context and where to explore next. | Fast entry point, plain language, visual context, useful related links. |
| Place-led visitor | When I am researching a city or landmark, help me understand its cultural significance and related places. | City overview, place detail, map, practical geographic context; no unsupported travel claims. |
| Student / educator | When I investigate a cultural topic, help me distinguish evidence from interpretation and find credible sources. | Source links, clear definitions, chronology, attribution and caveats. |
| Cultural reader | When traditions intersect across regions or communities, show the relationship without flattening their differences. | Nuanced language, diverse perspectives, visible uncertainty and respectful framing. |

## 2.5 Product requirements and priority

| ID | Requirement | Priority | Definition of done |
| --- | --- | --- | --- |
| PR-01 | Global navigation | P0 | Discover, Explore, Ask, Settings and language control have clear active states and valid destinations. |
| PR-02 | Discover home | P0 | Hero, question composer, prompt examples, themes, cities, stories and connections render from validated data and link correctly. |
| PR-03 | Theme/category exploration | P0 | All approved categories have meaningful listing pages, empty states and correct result counts. |
| PR-04 | City overview | P0 | Each pilot city has an overview, curated themes/stories and related places with no dead ends. |
| PR-05 | Story detail | P0 | Story content includes context, evidence/source list, status, related stories/places and accessible reading layout. |
| PR-06 | Ask TattvaCo | P0 | Question submission, grounded response, source links, confidence/uncertainty behavior, loading/error states and suggested next steps. |
| PR-07 | Cultural connections | P0 | Connection card/page explains both the relationship and its limits; every edge is backed by editorial evidence. |
| PR-08 | Interactive map | P0 | Map/list sync, selectable pins, selected-place details, usable mobile fallback and links to source-backed place/story pages. |
| PR-09 | Place detail | P0 | Name, location, cultural context, images with rights metadata, related stories and source information. |
| PR-10 | Language selection | P1 | Users can choose from genuinely supported languages; unsupported content/AI combinations are clearly disclosed. |
| PR-11 | Account and privacy | P1 | Account methods reflect actual provider setup; privacy, language, terms and report-problem actions work. |
| PR-12 | Responsive and accessible UI | P0 | Required viewport, keyboard, contrast, focus and reduced-motion tests pass. |
| PR-13 | Pilot content | P0 | 18–24 story candidates are authored, sourced, rights-reviewed and assigned explicit editorial statuses. |
| PR-14 | Operational visibility | P1 | Failures in AI provider, retrieval, map provider and content loading are observable without exposing secrets. |

## 2.6 Success metrics

| Metric | Definition | Guardrail / interpretation |
| --- | --- | --- |
| Discovery activation | Share of sessions that open a theme, city, story, place or submit a question. | Measure by event; do not equate clicks with cultural understanding. |
| Discovery depth | Median distinct content nodes opened per session. | Avoid optimizing for endless scrolling; monitor task completion and quality. |
| Ask usefulness | Post-answer helpfulness signal if approved, plus answer completion and follow-up rates. | Use sampled human quality review; user ratings alone are not truth. |
| Citation integrity | Share of displayed citations that resolve and support the associated claim in sampled review. | Critical quality gate; fabricated or irrelevant citations are release blockers. |
| Connection quality | Share of sampled relationship edges with evidence and an understandable explanation. | No unsupported relationship claims. |
| Content readiness | Count of stories that pass factual, source, rights, sensitivity and editorial review. | Target 18–24 pilot stories; count only approved stories as launch-ready. |
| Reliability | Route/API success, frontend errors, AI/provider failure rates and map availability. | Use explicit thresholds set before launch. |
| Accessibility | Automated checks plus keyboard and screen-reader task completion. | Automated score alone is insufficient. |

Do not invent numerical targets before baseline instrumentation and pilot testing. Establish targets after a representative baseline and agree them with product, engineering and editorial owners.

# 3. Information architecture

| Level | Route pattern (proposed; verify current routes) | Content / purpose |
| --- | --- | --- |
| Discover | / | Entry point: hero, Ask composer, themes, cities, stories of the day, cultural connections. |
| Explore | /explore | Browse categories, collections, regions and pilot cities. |
| Category listing | /explore?category={slug} or current equivalent | Filter/list stories and entities within a cultural dimension. |
| City overview | /cities/{citySlug} | City context, featured stories, places, themes, map entry point. |
| Story detail | /stories/{storySlug} | Narrative, source list, media, terminology, related nodes and connections. |
| Place detail | /places/{placeSlug} | Place profile, coordinates, map context, related stories, source records. |
| Map | /map or embedded city map | Interactive map, synchronized place list and selected-place panel. |
| Ask | /ask | Question composer, answer thread for current session, citations and follow-up suggestions. |
| Connection detail | /connections/{connectionSlug} or in-page detail | Explains a cross-topic relationship with supporting sources. |
| Language selection | /language or onboarding step | Language choice and honest availability indicators. |
| Authentication | Existing auth routes | Sign-in/sign-up using only configured providers. |
| Settings | /settings | Account, language, privacy/data, terms and report a problem. |
| System states | 404, error, loading and empty states | Recovery and navigation back to meaningful discovery. |

## 3.1 Core content taxonomy

| Entity | Required fields | Notes |
| --- | --- | --- |
| City | id, slug, canonical name, short intro, region, hero media reference, editorial status | Six pilot cities; do not imply complete city coverage. |
| Theme/category | id, slug, label, intro, icon/illustration reference, sort order | Initial dimensions: Places, People, Festivals, Food, Crafts, History, Beliefs, Art & Music, Communities. |
| Story | id, slug, title, dek, city links, theme links, narrative blocks, reading time if measured, status, language | Use status-driven display; hide or label development samples. |
| Place | id, slug, canonical name, coordinates where verified, place type, city, context, media references, sources | Coordinate precision and sensitive locations need editorial review. |
| Person/community/tradition | id, canonical label, type, description, attribution/representation notes, sources | Use careful handling for living communities and contested identity claims. |
| Source | id, title, creator/institution, source type, URL or stable identifier, publication date if known, access date, rights/license, excerpt/claim mapping | Never display a citation that is not stored and validated. |
| Connection/edge | source entity, target entity, relationship type, explanation, evidence source IDs, confidence/status, editorial note | Do not create decorative or AI-inferred edges without review. |
| Media asset | id, URL/storage key, creator, rights/license, attribution, alt text, caption, subject, crop/focal point | No production asset without rights status. |
| Editorial status | draft, in_review, approved, rejected/retired | Exact enum can be adapted to existing schema; never confuse technical verification with editorial approval. |

# 4. End-to-end user journeys

## 4.1 First-time visitor: curiosity to discovery

Open Discover and understand the value proposition within the first viewport.

Choose a theme, city, featured story or suggested question.

View a category/city listing with clear filters and a visible route back.

Open a story or place detail and see context, evidence status and related items.

Follow a meaningful connection or open Ask with a contextual question.

Inspect source material or continue to a related story/place.

Return to Discover without losing the current route or encountering a dead end.

## 4.2 Ask TattvaCo: question to evidence

User opens Ask or submits a suggested question from Discover.

System confirms the selected response language and accepts a question.

Show a clear loading state and prevent accidental duplicate submission.

Retrieve relevant sources; assess whether evidence is sufficient and permitted for use.

If sufficient, generate a concise answer with claim-to-source relationships and useful context.

If insufficient or contested, state what is unknown, distinguish traditions from documented evidence, and ask a clarifying question or offer a safer related topic.

Show source titles and links; each citation opens the correct source or source detail.

Offer follow-up prompts based on retrieved, supported entities—not unsupported personalization.

On provider failure, preserve the question and show a retry path; never present an ungrounded answer as verified.

## 4.3 Map-led exploration

Open Map from a city or place context; map is accompanied by an accessible list.

Map pins and list entries represent the same filtered set of verified places.

Selecting a pin/list item synchronizes selection and opens a concise place panel.

Panel provides cultural summary, source-backed media, related stories and a place-detail link.

On small screens, provide a list-first or bottom-sheet interaction that does not trap the user.

If map tiles/provider fail, retain a usable place list and textual location information.

## 4.4 Language and account

User selects a language and sees which interface/content/AI capabilities are actually supported.

Selection persists only according to approved account/session behavior.

User opens Settings to review language, account method, privacy/data information, terms and report-problem actions.

Any unavailable provider action is disabled or explained; no fake success toast or placeholder form.

# 5. Screen-by-screen UX specification

| Screen | Evidence status | Required UX / content | Acceptance criteria | Priority |
| --- | --- | --- | --- | --- |
| S01 Discover home | Visible in supplied screenshots | Hero image with readable overlay; greeting only if backed by actual session; main headline and value proposition; Ask composer; suggested questions; theme grid; pilot city cards; stories of the day; connection feature; clear next actions. | Hero CTA opens Ask or selected discovery destination; theme/city/story cards route correctly; no fake counts; mobile hero retains legibility. | P0 |
| S02 Global navigation | Visible in screenshots | Brand, Demo label only if this is genuinely a demo, Discover/Explore/Ask/Settings, language control, active state, focus state. | All items keyboard accessible; active state is not color-only; mobile navigation is usable without horizontal overflow. | P0 |
| S03 Theme/category listing | Visible in screenshots | Title/count, description, category results, filter state, cards, empty/loading/error states. | Count matches actual result set; filters update URL or are otherwise recoverable; cards link to valid details. | P0 |
| S04 Explore by region | Visible in screenshots | Regional cards with concise framing and relevant city/theme links. | Every region card has a working destination or is clearly non-interactive; geographic claims are reviewed. | P1 |
| S05 City overview | Intended feature; verify route/runtime | City hero/context, pilot status, key themes, featured stories, place list/map entry, related cities only when defensible. | Six city routes load from data; no city is presented as fully covered without evidence; map/list/story links work. | P0 |
| S06 Story detail | Story cards visible; detail behavior unverified | Title/dek, city/theme metadata, reading body, media/captions, source list, evidence status, key terms, related stories/places/connections. | Content is editorially approved or clearly marked; all sources resolve; no placeholder or fabricated references. | P0 |
| S07 Cultural connection | Connection teaser visible; full detail unverified | Relationship statement, entities at both ends, explanation, evidence sources, limits/nuance, onward links. | Relationship has explicit evidence; uncertain connections are not labeled verified; no unsupported causal claims. | P0 |
| S08 Interactive map | Not evidenced as working in screenshots | Map canvas, map/list synchronization, selected place panel, accessible list alternative, loading/error fallback. | Pins match verified coordinates; list works when map fails; selection and detail navigation work on desktop/mobile. | P0 |
| S09 Place detail | Not evidenced as working in screenshots | Place name, city, verified coordinates, cultural context, media/captions, sources, related stories and map focus action. | All facts and coordinates have provenance; rights metadata exists for media; no unsupported opening hours/directions. | P0 |
| S10 Ask | Visible UI; actual generation/provider behavior unverified | Intro, question input, suggested inquiries, response, citations, follow-up suggestions, insufficient-evidence/error states. | Responses follow evidence policy; citations are real; retry works; keyboard submit and loading state work. | P0 |
| S11 Language selection | Control visible; full selection flow unverified | Supported language list, selected state, honest availability for UI/content/AI, save/cancel feedback. | No language advertised as fully supported unless content and AI quality pass test set. | P1 |
| S12 Account / Settings | Visible settings page | Account details/method, language, privacy/data, terms, report problem; metrics only when truthful and explainable. | Each row opens a real view/action; account data is not fabricated; privacy statements match implementation. | P1 |
| S13 Sign-in / onboarding | Unverified | Configured authentication providers, clear benefits/requirements, validation, loading/error and recovery. | Only configured providers appear; session security and return-to-destination behavior tested. | P1 |
| S14 Shared states and responsive shells | Partly visible; full coverage unverified | Loading skeletons, empty results, offline/provider error, 404, success/error messages, mobile nav, reduced motion. | Every major route has deterministic state handling and recovery path; no clipped text or inaccessible dialogs. | P0 |

# 6. Design system and interaction rules

## 6.1 Visual direction

Use the approved cinematic, editorial direction seen in the supplied references: near-black canvas, warm off-white typography, restrained antique gold, muted green only for selected functional states, warm dark cards, subtle borders, high-quality culturally relevant imagery and serif display headings paired with a highly readable sans-serif UI font.

| Token | Recommended value | Usage |
| --- | --- | --- |
| Background | #090909 | Main canvas |
| Surface | #111111 | Secondary page sections |
| Card | #171614 | Content cards and panels |
| Elevated surface | #20201D | Menus, dialogs, raised panels |
| Text primary | #F5F0E8 | Headings and primary body |
| Text secondary | #B7B0A5 | Descriptions and supporting content |
| Text muted | #89847C | Low-emphasis labels only when contrast permits |
| Accent gold | #D6B36A | Primary actions, active nav, editorial emphasis |
| Gold hover | #E7C985 | Hover/focus companion state |
| Border | #302C25 | Card outlines and dividers |
| Functional green | #65B88A | Success/selected functional states only |
| Warning | #E3B765 | Caution and editorial status |
| Error | #F07878 | Error state |

## 6.2 Layout and component rules

Use a consistent content max-width and spacing scale; avoid large unexplained gaps between page sections.

Use a shared card system with variants for theme, city, story, place and connection; each variant has consistent padding, title hierarchy, metadata and action placement.

Use consistent image aspect ratios by component, responsive cropping and focal-point metadata; never stretch images.

Apply gradient overlays only where needed for legibility; test contrast at bright and dark image regions.

Define responsive breakpoints from the existing project design system; test 360, 390, 430, 768, 1024, 1280, 1440 and 1920 CSS pixels.

Use Framer Motion only for meaningful transitions: page/section entry, card hover, selection and disclosure. Honor prefers-reduced-motion and avoid excessive parallax.

Use 21st.dev components only after checking accessibility, licensing, bundle impact and consistency; do not import components merely to showcase a library.

Use UI UX Pro Max design intelligence to inform a documented design system, but validate every suggestion against product needs and actual implementation.

Ensure keyboard focus is visible, icon-only controls have accessible names, headings are semantic, forms have labels, and status is not conveyed by color alone.

Do not show demo badges, unsupported statistics, verification badges or placeholder rights text as if they were production claims.

# 7. AI, evidence and cultural integrity specification

## 7.1 Answer pipeline

| Step | Behavior | Failure handling |
| --- | --- | --- |
| 1. Normalize | Validate input, detect/confirm language where supported, apply safety and sensitive-topic rules. | Explain unsupported language or ask for clarification. |
| 2. Retrieve | Retrieve from approved source corpus and content records; preserve source IDs and snippets. | No evidence means no fabricated answer. |
| 3. Assess | Evaluate source relevance, coverage, conflicts, recency where relevant and evidence sufficiency. | Use a low-evidence response or clarify. |
| 4. Synthesize | Generate a clear answer grounded only in retrieved material; separate facts, traditional accounts and interpretation. | Avoid claims that are not traceable to source evidence. |
| 5. Validate | Check citation IDs, claim support, prohibited content, unsupported certainty and output format. | Block/repair invalid citations; never invent a source. |
| 6. Present | Show answer, citations, uncertainty notes and useful supported follow-ups. | Preserve question and offer retry if provider fails. |
| 7. Observe | Record minimal operational telemetry with privacy controls; sample outputs for human quality review. | Do not log secrets or unnecessary sensitive user content. |

## 7.2 Required source model

Each source has a stable internal ID, title, creator/institution, source type, URL or identifier, access date when applicable, rights/access note, and a mapping to the claims or content blocks it supports.

Display sources in a way users can inspect; do not use a generic 'verified sources' label unless a defined review standard has actually been met.

Distinguish institutional records, academic research, journalism, oral/community accounts and interpretive analysis where applicable.

Record conflicting interpretations and the reason for editorial choices; do not flatten disagreement into false consensus.

Never imply that a source proves a claim it does not directly support.

Respect copyrighted text limits, licensing, attribution and community protocols; do not reproduce restricted source material.

## 7.3 Sensitive cultural content

For sacred, contested, caste/community, religious, political, colonial, archaeological or living-tradition subjects: use careful framing, avoid presenting belief as universal fact, name uncertainty, include relevant perspectives where evidence supports them, and route high-risk or low-confidence content to stricter review. Do not publish sacred or sensitive geographic coordinates without considering community and conservation concerns.

# 8. Content and editorial readiness plan

Target: prepare 18–24 flagship stories across six pilot cities (planning target, not a claim of existing editorial readiness). Start with 3–4 story candidates per city and adjust based on evidence quality and distinctiveness.

| City | Initial story slots | Potential coverage dimensions (illustrative) | Editorial gate |
| --- | --- | --- | --- |
| Varanasi | 3–4 | Riverfront/sacred geography; craft and textile networks; pilgrimage routes; music or learning traditions. | Source review, living-tradition nuance, image rights. |
| Jaipur | 3–4 | Urban planning/architecture; water systems; craft lineages; courtly and contemporary cultural contexts. | Technical claims and historical chronology checked. |
| Hampi | 3–4 | Vijayanagara landscape; architecture and acoustic claims; river ecology/coracles where sourced; sacred geography. | Archaeological claims and popular legends distinguished. |
| Kochi | 3–4 | Maritime exchange; port communities; performance and craft traditions; layered urban history. | Avoid simplistic single-origin narratives. |
| Kolkata | 3–4 | Literary/art movements; urban heritage; food and festival cultures; public institutions. | Contested historical narratives sourced. |
| Madurai | 3–4 | Temple-city form; Tamil literary context; crafts/markets; performing and ritual traditions. | Religious and historical interpretations carefully attributed. |

## 8.1 Story publication checklist

Clear user question or editorial premise and a distinctive takeaway.

Accurate title/dek, glossary for unfamiliar terms, and readable narrative structure.

Every material factual claim is traceable to a source record.

Traditional accounts and interpretations are labeled appropriately.

Source links are valid and access/rights restrictions are respected.

Image rights, attribution, caption, alt text and crop are complete.

Related places/stories/connections are accurate and useful.

Sensitive-content review completed where applicable.

Editorial status is approved before the story is shown as approved/verified.

Language-specific review is completed before that language is advertised as supported.

# 9. Technical and data architecture guidance

Architecture principle: first map the current implementation, then extend it. The repository context suggests a Next.js/React/TypeScript application with data, retrieval and validation layers; verify exact structure before making changes. Do not introduce a new backend or database solely to match this document.

## 9.1 Logical components

| Component | Responsibility | Implementation rule |
| --- | --- | --- |
| Web UI | Routes, layouts, cards, filters, map shell, Ask experience, accessibility. | Reuse current framework/components; centralize tokens and shared variants. |
| Domain/content layer | Cities, themes, stories, places, sources, connections and editorial status. | Use typed schemas and validation; avoid hard-coded duplicate content across screens. |
| Search/retrieval | Keyword/semantic retrieval, ranking, evidence packaging. | Keep source IDs and access restrictions intact through the pipeline. |
| AI orchestration | Provider adapter, prompt/versioning, generation, validation, fallback. | Provider credentials server-side only; timeouts, retries and graceful failure. |
| Map adapter | Provider tiles/geocoding if used, pins, selection and place lookup. | Provider abstracted where practical; protect keys and respect quota/terms. |
| Persistence | Existing database/session behavior. | Do not add saved history/profile persistence without approval. |
| Media | Image metadata, storage/CDN, alt text, rights and responsive delivery. | Prefer controlled asset references over arbitrary external hotlinks. |
| Observability | Errors, performance, AI/provider usage, source validation and privacy-safe events. | No secrets or unnecessary sensitive user text in logs. |

## 9.2 Proposed core data relationships

City 1—many Places; City many—many Stories; Theme many—many Stories; Story many—many Sources; Place many—many Sources; Connection links two typed entities and has one or more supporting Sources; MediaAsset can attach to a City, Place or Story with rights metadata. Preserve the current schema where it already represents these relationships.

## 9.3 Security and privacy requirements

All provider secrets remain server-side and are never included in client bundles or logs.

Validate and rate-limit Ask submissions; protect against prompt injection through retrieved content and untrusted source text.

Use least-privilege access for admin/editor functions; this plan does not add an editorial workspace.

Document data collected, purpose, retention and deletion behavior accurately in Settings.

Use secure session/auth patterns provided by the existing auth implementation; verify redirects and session expiry.

Sanitize untrusted content and prevent stored/reflected XSS; validate URLs before rendering external source links.

Provide a provider-independent fallback for map/AI failures where practical.

# 10. Feature-to-route/code/data audit matrix

This matrix is intentionally route/domain-oriented rather than asserting unverified file paths. Antigravity or the engineer must replace 'inspect existing' with exact paths and line-level findings from the current checked-out branch before implementation.

| Feature | Route / surface | Code to inspect first | Data / services | Current evidence | Implementation outcome |
| --- | --- | --- | --- | --- | --- |
| Discover home | / | Home page, shared layout, hero, card components, global CSS/tokens | City/theme/story/connection queries or fixtures | Screenshot-visible; runtime data quality unverified | Refine layout, ensure all CTAs and sections use real validated records. |
| Navigation | Shared layout | Header/nav, active route logic, responsive menu | Route definitions | Screenshot-visible | Unify active/focus states and responsive behavior. |
| Theme listing | /explore and category query | Explore page, filters, category mapping, result card | Theme/category/story records | Screenshot-visible | Correct filtering/counts, empty/error states, valid destinations. |
| Regions | Explore page section | Region card and mapping logic | Region-to-city taxonomy | Screenshot-visible | Validate geographic mapping and card actions. |
| City detail | /cities/{slug} or existing equivalent | Dynamic route, city component, not-found handling | City, places, stories, themes | Unverified from screenshots | Create/complete six city overview routes using shared template. |
| Story detail | /stories/{slug} | Story route, body renderer, metadata, source component | Story/source/media/related entities | Cards visible; detail not verified | Implement source-aware reading page and editorial status. |
| Connections | Home teaser / detail route | Connection card, relation query, detail page | Connection edges and source links | Teaser visible; backing evidence unverified | Use evidence-backed edges and explain relationship/limits. |
| Map | /map or city embedded map | Existing map dependencies, map wrapper, client/server boundary | Verified place coordinates, provider config | Not verified as working | Implement interactive map plus list fallback. |
| Place detail | /places/{slug} | Place route, detail template, related links | Place, media, source and coordinates | Not verified | Implement detail with provenance and map focus. |
| Ask | /ask | Composer, API route/server action, retrieval/generation/validation services | Approved corpus, source IDs, provider configuration | UI visible; answer pipeline runtime unverified | Complete citations, validation, uncertainty, retry and failure states. |
| Language | Language control/onboarding | Language selector, locale state, translations | Supported locale matrix/content coverage | Control visible; full flow unverified | Advertise only tested language capability. |
| Settings | /settings | Settings rows, account data, privacy/terms/report handlers | Auth/session/privacy policy | Screenshot-visible | Make each row functional and truthful. |
| Authentication | Existing auth routes | Provider configuration, middleware/session/redirect | Auth provider settings | Unverified | Complete only configured providers and tested session paths. |
| Media | Shared image/card layer | Image component, remote image config, fallbacks | Media rights/alt/crop records | Hero and cards visible; rights incomplete per screenshot note | Replace placeholders only with approved assets. |
| Responsive/accessibility | All routes | CSS breakpoints, semantic components, motion and focus handling | Automated tests and manual checklist | Partial visual evidence only | Add viewport and keyboard coverage across every primary route. |

# 11. Implementation tickets and acceptance criteria

| Ticket | Priority | Scope | Acceptance criteria | Dependencies |
| --- | --- | --- | --- | --- |
| T01 — Repository baseline and route inventory | P0 | Inspect current branch, scripts, route tree, components, data schemas, env var names, tests and deployment docs; record current build/test baseline before editing. | Audit report lists exact paths, route behavior, commands/results, known failures and safe checkpoints. No architectural rewrite without a documented reason. | None |
| T02 — Design tokens and shared UI primitives | P0 | Centralize color, type, spacing, container widths, borders, focus, motion and card variants using current styling system. | All primary screens use shared tokens; no low-contrast text; focus visible; reduced-motion honored; no unintended horizontal overflow at target viewports. | T01 |
| T03 — Global navigation and responsive shell | P0 | Polish desktop/mobile navigation, active states, language control, content width and footer. | All nav links work; current route is clear; keyboard and mobile navigation pass; no clipped labels. | T01,T02 |
| T04 — Discover home completion | P0 | Complete hero, Ask entry, suggested prompts, themes, pilot cities, story cards and connection teaser. | Every CTA routes correctly; no placeholder metrics or dead links; images have alt text and rights status; hero contrast passes. | T02,T03,T06 |
| T05 — Explore taxonomy and filters | P0 | Validate categories, counts, regions, filters, sort behavior and result states. | Counts match filtered records; filter state is recoverable; empty/error/loading states exist; cards are keyboard accessible. | T01,T02,T06 |
| T06 — Content/data schema and validation | P0 | Map existing schema; add only missing fields for editorial status, source links, rights, coordinates and relationships. | Schema validation catches missing required fields; fixtures do not masquerade as approved content; migrations are backward compatible. | T01 |
| T07 — City overview templates | P0 | Complete all six pilot city pages with shared responsive template and curated data. | All six routes render valid data, 404 unknown slugs, expose related stories/places and link to map/Ask where contextual. | T05,T06 |
| T08 — Story detail and sources | P0 | Implement readable story body, metadata, citations, media, status labels, glossary and related content. | Approved status is truthful; every source opens correctly; no unsupported verification badge; responsive reading layout passes. | T06,T07 |
| T09 — Cultural connection graph | P0 | Represent supported relationships with source IDs and explain the relationship in human language. | Each published connection has evidence; unknown/weak relationships are suppressed or labeled appropriately; related links resolve. | T06,T08 |
| T10 — Interactive map and place detail | P0 | Select/confirm provider, build map adapter, synchronized place list/pins, selected-place panel, place detail and failure fallback. | Pin/list selection synchronizes; coordinate provenance exists; mobile list-first mode works; map failure does not block exploration; provider quota/keys documented. | T06,T07,T08 |
| T11 — Ask experience UX | P0 | Complete composer, suggested questions, loading, duplicate-submit prevention, error/retry and response layout. | Keyboard submit works; question preserved on failure; loading and retry are accessible; no fake generated response. | T02,T06 |
| T12 — Evidence-grounded answer validation | P0 | Audit retrieval and generation path; validate citation IDs, claim support, insufficiency and sensitive-topic handling. | No invented citations in test suite; insufficient evidence returns a clear fallback; source attribution is clickable; provider failure is handled. | T01,T06,T11 |
| T13 — Language capability matrix | P1 | Document actual interface, content, retrieval and generation support per language; build selector accordingly. | Unsupported combinations are disclosed; selection persists only as designed; representative language quality checks pass before claim of support. | T01,T11 |
| T14 — Account/settings/privacy | P1 | Wire account, language, privacy/data, terms and report-problem routes/actions to real behavior. | No dead rows or fabricated account details; privacy wording matches actual data behavior; report form has validation and confirmation. | T01,T13 |
| T15 — Editorial pilot: 18–24 stories | P0 | Plan 3–4 candidates per city; collect sources, claims, media rights, related entities and review decisions. | Each launch story passes the editorial checklist; development samples are not labeled approved; 18–24 is a target not an assumed existing count. | T06,T08,T09 |
| T16 — Quality, performance and release gates | P0 | Run unit/integration/E2E, accessibility, responsive, broken-link, citation, security and performance checks. | Current results are recorded with commit/branch; critical defects blocked; no reliance on historical test counts as current proof. | T02–T15 |
| T17 — Deployment and operations readiness | P1 | Verify environment configuration, provider keys, map quota, logging, rollback and production smoke tests. | Secrets remain server-side; deployment smoke tests pass; map/AI fallback and rollback documented. | T10,T12,T16 |

# 12. Phased delivery plan

| Phase | Focus | Tickets | Exit gate |
| --- | --- | --- | --- |
| Phase 0 — Baseline | Inventory routes/code/data, run current tests/build, establish branch and rollback. | T01 | Exact code map and baseline documented; no changes made before baseline. |
| Phase 1 — UX foundation | Design tokens, responsive shell, navigation, Discover and Explore. | T02–T05 | Primary navigation and discovery flows pass desktop/mobile smoke tests. |
| Phase 2 — Cultural content structure | Data validation, city overview, story detail, source rendering, connections. | T06–T09,T15 (content work starts in parallel) | Content schema valid; source and editorial status semantics are reliable. |
| Phase 3 — Map and place exploration | Map adapter, place records, list/pin selection, place detail and fallback. | T10 | Map and list are usable across target viewports; provider failure does not strand users. |
| Phase 4 — Ask intelligence | Ask UX, retrieval/generation validation, citations, uncertainty and fallbacks. | T11–T12 | Grounding and citation quality gates pass representative test set. |
| Phase 5 — Account, language and trust | Language capability, settings, auth/privacy actions. | T13–T14 | Claims about providers, languages and data handling match actual behavior. |
| Phase 6 — Release hardening | Accessibility, E2E, performance, security, content/editorial and deployment gates. | T16–T17 | No open critical blockers; release decision is evidence-based. |

Editorial work on the 18–24 stories should begin during Phase 1 and run in parallel, because content sourcing and rights review can become the critical path. Do not wait until UI completion to start evidence gathering.

# 13. QA strategy and test matrix

| Test layer | Required coverage | Pass criteria |
| --- | --- | --- |
| Unit | Schema validators, category filters, route slugs, relationship rules, citation validation, language capability mapping. | Deterministic tests cover valid, invalid and boundary cases. |
| Integration | Data queries, Ask retrieval/generation adapter, source links, map provider adapter, auth/session actions. | Real interfaces tested with controlled mocks and provider-failure scenarios. |
| E2E journeys | Discover → theme → story; Discover → city → map → place; prompt → Ask → citations → follow-up; Settings → language/privacy. | Primary user journeys complete without dead ends at desktop and mobile sizes. |
| Responsive | 360, 390, 430, 768, 1024, 1280, 1440, 1920 CSS px. | No unintended horizontal overflow, clipped controls, overlapping text or unusable tap targets. |
| Accessibility | Keyboard-only, visible focus, semantic headings, form labels, screen reader spot checks, contrast, reduced motion. | No critical WCAG 2.2 AA failures in key journeys; manual checks documented. |
| Content/editorial | Claim-source traceability, source URL validity, rights, status labels, sensitive topics, language quality. | No fabricated citations, rights-unknown production assets or false approved labels. |
| AI evaluation | Representative question set across all pilot cities, categories, languages claimed supported, low-evidence and contested topics. | Human review rubric for correctness, source support, uncertainty, respectfulness and usefulness. |
| Security/privacy | Secret exposure, input validation, prompt injection, XSS, auth/session, rate limiting, logging review. | No critical security issues; privacy statements align with observed behavior. |
| Production smoke | Home, Explore, each city, story, map, Ask, Settings, auth and fallback states on deployed build. | Test evidence tied to commit/deployment; failed providers degrade gracefully. |

## 13.1 AI answer review rubric

| Dimension | Review question | Severity if failed |
| --- | --- | --- |
| Factual accuracy | Are material claims supported and not contradicted by evidence? | Critical |
| Citation integrity | Does each citation exist and support the attached claim? | Critical |
| Evidence calibration | Does the response express uncertainty and distinguish tradition from documented history? | High |
| Cultural respect | Does it avoid stereotyping, flattening differences or presenting one view as universal? | High |
| Usefulness | Does it answer the question clearly and give a sensible next step? | Medium |
| Language quality | Is the response natural and culturally/linguistically appropriate in the claimed language? | High for advertised language |
| Privacy/safety | Does it avoid exposing private information or following malicious source instructions? | Critical |

# 14. Risks, blockers and decisions

| Risk / decision | Why it matters | Required action / owner |
| --- | --- | --- |
| Current code state unknown | Screenshots do not prove route, API, auth or data behavior. | Engineering: inspect the checked-out branch and record baseline. |
| Development fixtures presented as production content | Can mislead users and reviewers about editorial readiness. | Product/editorial: enforce status labels and hide/mark sample content. |
| Image usage rights | Hero screenshot itself notes usage rights are not verified. | Content owner: track rights/license/attribution before production use. |
| Map provider and cost | Provider affects keys, quotas, geocoding, mobile UX and legal terms. | Product + engineering: select provider and fallback after requirements/cost check. |
| AI key/provider configuration | Ask UI can exist while generation is unavailable. | Engineering: validate secrets server-side and run provider smoke tests. |
| Citation quality | Unverifiable or misleading citations undermine trust. | AI/engineering + editorial: implement claim-source checks and evaluation gate. |
| 11-language expectation | Language selector can overpromise coverage if corpus/model QA is incomplete. | Product/content: publish a tested capability matrix. |
| Scope creep in personal features | Saved items/history/personalization require persistence and privacy decisions. | Product: keep separate until explicitly approved. |
| Historical test reports | Prior passing counts do not establish current branch/deployment quality. | Engineering: rerun tests and tie results to current commit. |
| No editorial workspace | Content approvals need a manual interim process. | Product/editorial: maintain an external tracker; workspace remains out of scope. |

## 14.1 Decisions required before build

Map provider: approve provider, budget/quotas, key restrictions and fallback.

Authentication: confirm which providers are configured and whether sign-in is mandatory for core discovery or only certain actions.

Language behavior: confirm which languages are launch-ready versus planned.

Editorial status semantics: agree exact status labels and who can approve a story.

Analytics: approve privacy-safe event collection and retention before adding instrumentation.

Content and image rights: define the evidence standard and asset approval owner.

Launch target: define pilot acceptance thresholds after a baseline rather than inventing them now.

# 15. Instructions for Antigravity / implementation agent

Use this blueprint as the implementation contract. The agent must work in the existing repository, not create a parallel demo or replace working systems.

Before edits: inspect the repo tree, package scripts, routes, components, schemas, API handlers, retrieval pipeline, env examples, tests and deployment docs. Produce a concise baseline report.

Create a feature-to-file matrix using exact current paths and mark each requirement implemented, partial, missing or unverified. Do not infer status from screenshots alone.

Use the existing stack and data model unless a documented gap makes an addition necessary. Avoid destructive migrations and preserve current API contracts.

Implement one ticket/phase at a time. Before each phase, state files to change and risks; after it, report files changed, behavior added, commands/tests run and remaining blockers.

Use UI UX Pro Max to guide design-system decisions; use 21st.dev selectively; use Framer Motion for purposeful motion and respect reduced-motion preferences. Inspect installed integrations rather than assuming they are available.

Keep cultural source IDs and editorial statuses through every layer. Never fabricate sources, citations, data, metrics, image rights or 'verified' labels.

Do not implement excluded features (saved library/history, personalization, tracking, commerce, social, editorial workspace) without separate approval.

Do not change production environment variables or deploy without explicit authorization. Do not claim a test passed unless it was run and its output inspected.

Add or update tests alongside behavior, and retain screenshots or reproducible notes for responsive and key journey checks.

Stop and ask for a decision if a requirement needs new persistent user data, a paid provider, a destructive schema migration, new legal claims, or a material scope expansion.

# 16. Definition of done

Every approved P0 route and action works end-to-end and has loading, empty, error and not-found states where applicable.

All six pilot cities have valid overview routes and a consistent route to stories, places and map exploration.

Map pins and place list are synchronized; selected places open a complete detail view; provider failure leaves a usable fallback.

Story content has accurate editorial status, usable citations, approved media and related links.

Ask responses use the approved evidence pipeline; citations resolve; insufficient evidence and provider failures are handled honestly.

All navigation, cards, buttons, filters, forms and settings rows have real behavior—no decorative dead controls.

Visual design is consistent with the approved near-black/gold editorial direction and readable at all target viewports.

Keyboard, focus, contrast, semantic structure and reduced-motion behavior have been tested.

18–24 flagship stories are a tracked editorial target; only stories that pass review are represented as approved.

Current tests/build/E2E/accessibility and deployment smoke results are recorded against the exact branch/commit.

Open risks, unsupported languages, provider dependencies and launch blockers are explicitly documented.

# Appendix A — Suggested implementation handoff report format

| Field | Required content |
| --- | --- |
| Branch / commit | Exact branch and commit SHA tested. |
| Baseline | Build/test commands and pass/fail output before changes. |
| Feature status | Implemented / partial / missing / unverified with exact path references. |
| Changed files | Path, reason, behavior changed and migration impact. |
| Tests | Exact commands run, results, skips and failures. |
| Screenshots | Route, viewport, browser and visual issues captured. |
| Content readiness | Story count by draft/review/approved, source and rights blockers. |
| AI/map/auth readiness | Provider configuration status and smoke-test results without exposing secrets. |
| Open blockers | Severity, owner, decision needed and recommended next step. |
| Rollback | How to revert the phase safely. |

# Appendix B — Reference materials and evidence boundary

Inputs reflected in this planning blueprint: the supplied screenshots of Discover, Explore/category results, Ask and Settings; the stated product vision and approved scope; and the previously described repository/deployment context. This document does not claim to have performed a fresh code checkout, live-browser audit, provider test or deployment verification. Exact repository paths and current implementation status must be filled from the live branch during Phase 0.

Recommended internal references to verify during Phase 0:

https://github.com/Kaustubhd0022/B2CV1

https://github.com/Kaustubhd0022/B2CV1/blob/main/docs/HANDOVER.md

https://github.com/Kaustubhd0022/B2CV1/blob/main/docs/IMPLEMENTATION_MAP.md

https://github.com/Kaustubhd0022/B2CV1/blob/main/docs/CONTENT_AUTHORING.md

https://github.com/Kaustubhd0022/B2CV1/blob/main/docs/DEPLOYMENT.md